# RecoMart End-to-End Data Management Pipeline
Task Allocation for 5 Team Members

Based on the assignment requirements, the project work is divided into five independent modules to ensure balanced workload and smooth integration.

## Member 1 – Data Ingestion & Storage

Define business problem, objectives, datasets and expected outputs.

Develop CSV and REST API ingestion scripts.

Implement automated data fetching, logging, retry and error handling.

Design raw data lake folder structure (source/type/timestamp).

Deliver: ingestion scripts, logs, storage documentation.

## Member 2 – Data Validation & Preparation

Implement schema, missing value, duplicate and range validation.

Generate automated data quality report.

Clean and preprocess datasets.

Perform EDA (interaction distribution, popularity, sparsity, histograms, heatmaps).

Deliver: validation scripts, EDA notebook, prepared dataset.

## Member 3 – Feature Engineering & Feature Store

Create user, item and interaction features.

Design SQL schema for transformed data.

Implement Feast (or custom) feature store.

Document feature metadata and versioned feature retrieval.

Deliver: transformation scripts, SQL schema, feature store configuration.

## Member 4 – Data Versioning & Model Training

Implement DVC/Git data versioning and lineage.

Train recommendation model (Collaborative Filtering or Content-Based).

Evaluate using Precision@K, Recall@K and NDCG.

Track experiments using MLflow.

Deliver: training scripts, evaluation report, MLflow screenshots.

## Member 5 – Pipeline Orchestration & Documentation

Create Airflow/Prefect/Dagster workflow.

Integrate ingestion → validation → preparation → feature engineering → feature store → model training.

Implement pipeline logging and monitoring.

Prepare final report, architecture diagrams, screenshots and demo video.

Package source code, datasets, models and documentation for submission.

## Integration Flow

Member 1 → Member 2 → Member 3 → Member 4 → Member 5

## Suggested Repository Structure

RecoMart-Recommendation-Pipeline/
├── data/{raw,processed,features}
├── src/{ingestion,validation,preparation,features,models}
├── airflow/
├── feature_store/
├── reports/
├── docs/
├── mlruns/
├── dvc.yaml
└── README.md